## Slide 1: COVID-19 Construction Contract Issues
Jose Pienknagura
February 2021

## Slide 2: False Claims Act Allegations Against Surety Professionals Are a Very Real Risk

## Slide 3: Current AGC Survey
60% of respondents have had future projects cancelled or delayed (compared to 32% in June)
33% of respondents said projects in progress have been halted due to the pandemic
Backlog is significantly shrinking and there’s a lack of new jobs coming to market

## Slide 4: Some Unexpected Impacts
Bigger companies chasing smaller projects
‘Keep the doors open’ mentality
Lower margins
Growing problem of finding qualified workers

## Slide 5: Existing Contracts
Does your delay clause include epidemics and force majeure
Does the delay clause only give time, but no money
Change in law clause
Owner suspension/termination/abandonment
Proof of funding
Cost of additional safety protocols (covered costs of the work/change order - contingency)
Escalation clause
Notice-claim procedures
Scope of indemnification

## Slide 6: New Contracts
Delay clause must cover pandemics and force majeure
Time and money for delay
Increase scheduling and planning costs
Increased cost of compliance with covid-19 regulations/change in law
Multiple shifts / staggering work cycles
Scope of indemnification

## Slide 7: New Contracts (cont.)
Update safety protocols and update general conditions costs accordingly:
  PPE
  Washing stations
  Increased housekeeping at site and in field office trailer
  Shared equipment
  Secure portable drinking water
  Social distancing
  Project site health screening

## Slide 8: Owner Suspension/Termination for Convenience/Abandonment
Check terms carefully, especially with respect to contractor’s compensation
Reasonable notice
Stop/start costs
Partial termination

## Slide 9: Contractor Termination for Cause
Stop work for non-payment
Continual proof of funding obligation by owner
Suspension and termination expenses (including increased staffing expenses)

## Slide 10: Mutual COVID-19 Liability Waivers
Scope of waiver
Parties covered (owner, contractor, designer, subcontractors, suppliers, etc.)

## Slide 11: Strategic positioning
New markets / New opportunities

## Slide 12: Thank you!
Jose Pienknagura
Gallagher
Scottsdale, AZ