## Slide 1: Keystone Airpark Auth. v. Pipeline Contractors, Inc., 266 So. 3d 1219, 1220 (Fla. 1st DCA 2019)
Filed in Fourth Judicial Circuit, in and for Clay Court, Florida in 2010
First District Court of Appeal—January 25, 2019
Review by Florida Supreme Court Denied on March 27, 2019

## Slide 2: The Keystone Airport Project

## Slide 3
The Project: Construction of 10 unit T-hangar and 4 unit corporate hangar at Keystone Heights Airport. Construction underway from 2008-2009.
https://www.thewashingtondailynews.com/2018/05/02/city-hopes-decrease-attracts-more-planes-to-airports-t-hangars/

## Slide 4
https://keystoneairport.com/wp-content/uploads/T-Hangers-1.pdf

## Slide 5
Keystone Airpark Authority “Airport”
  Contracted with Contractor and Engineer separately
Pipeline Contractors “Contractor”
  Used defective product, EZ Base, during the Project
Passero Associates LLC
“Engineer”
  Contractually assumed broad inspection responsibilities under contract with Airport

## Slide 6
Under Work Order 08-01R, entitled Part-Time Resident Engineering and Inspection, Material Testing, the Engineer Must: | 
“Observe the work to determine conformance to the contract documents and ascertain the need for correction or rejection of the work” | “Periodically monitor the construction activities on the project.”
“Interpret the contract plans and specifications and monitor the construction activities to maintain compliance with the intent.” | “Determine the suitability of materials on the site, and brought to the site, to be used in construction.”
MOST IMPORTANTLY…. “Passero shall have no liability for indirect, special, incidental, punitive, or consequential damages of any kind.” | 

## Slide 7
Use of EZ Base
Coal ash waste product
Contractor used to stabilize subgrade under concrete slabs and pavement
Since the case, Clay County Board of Commissioners banned use of EZ Base due to environmental concerns

## Slide 8
How Did It Happen?
After Engineer discovered what the Contractor did, Engineer demanded Contractor remove the EZ Base
Evidence indicated Engineer didn’t know Contractor was using it; didn’t inquire into its suitability; didn’t supervise the Contractor’s improper mixing or placement
Engineer’s on site inspector observed 130 truckloads of EZ Base delivered but assumed it was dirt
Airport’s expert says EZ Base wasn’t necessary, excessive amount was used, and EZ Base was not an approved application

## Slide 9
Contractor sues Airport for nonpayment
Airport files Counterclaim Against Contractor and Engineer for breach of contract and professional negligence
Airport discovers extensive cracking,
begins investigation,
and stops paying Contractor
Airport wanted
GENERAL DAMAGES
claiming costs to repair and replace the pavement and slab
Engineer says repair and
replacement costs are
CONSEQUENTIAL DAMAGES
barred by the waiver in contract

## Slide 10
Repair and replacement damages resulting from engineer’s failure to inspect are consequential damages

## Slide 11
Repair and replacement costs are not general damages because
they are not direct consequence of Engineer’s failure to properly inspect, and
the need for repair didn’t arise within the scope of the immediate transaction between Engineer and Airport.
“Contractor could have completed the job correctly even without Passero failing to perform its inspection duties”

## Slide 12
“The consequential nature of loss
is not based on the damages being unforeseeable
by the parties. . .”
Engineer conceded repair damages were a foreseeable result of its failure to perform the work in conformity with the contract.

## Slide 13: “What makes a loss consequential is that it stems from relationships with third parties, while still reasonably foreseeable at the time of contracting.”
Airport’s damages arise from its dealings with third party, the Contractor

## Slide 14
See Urling v. Helms Exterminators, Inc., 468 So.2d 451, 454 (Fla. 1st DCA 1985) (finding the cost to repair extensive termite damage to a home purchased after a termite inspection company erroneously certified that the home was free of damage constituted consequential damages, whereas the cost of the termite inspection constituted actual damages);
Rollins, Inc. v. Heller, 454 So.2d 580, 585 (Fla. 3d DCA 1984) (finding where a home was burglarized following the installation of a deficient security system, the actual damages constituted the cost of the defective system, not the value of the items stolen during the burglary).
Mosteller Mansion, LLC v. Mactec Eng'g & Consulting of Georgia, Inc., 190 N.C.App. 674, 661 S.E.2d 788, n.2 (2008) (finding a builder's claim for damages to repair and recondition soil after an engineering firm erroneously conducted soil testing were consequential and indirect damages because they “do not flow directly and immediately from any action of” the engineering firm);

## Slide 15
4th DCA certified the following question to the Florida Supreme Court:
WHERE A CONTRACT EXPRESSLY REQUIRES A PARTY TO INSPECT, MONITOR, AND OBSERVE CONSTRUCTION WORK AND TO DETERMINE THE SUITABILITY OF MATERIALS USED IN THE CONSTRUCTION, BUT THE PARTY FAILS TO DO SO AND INFERIOR MATERIALS ARE USED, ARE THE COSTS TO REPAIR DAMAGE CAUSED BY THE USE OF THE IMPROPER MATERIALS GENERAL, SPECIAL, OR CONSEQUENTIAL DAMAGES?
The Florida Supreme Court denied review on March 27, 2019

## Slide 16
Important Considerations for Construction Attorneys
Engineer’s contract expressly imposed inspection duties
Engineer was retained to provide engineering services on a part time basis
Consider effect of form consequential damages waivers like that in the AIA 201 General Conditions (below)
§ 15.1.7 Waiver of Claims for Consequential Damages
The Contractor and Owner waive Claims against each other for consequential damages arising out of or relating to this Contract. This mutual waiver includes
.1 damages incurred by the Owner for rental expenses, for losses of use, income, profit, financing, business and reputation, and for loss of management or employee productivity or of the services of such persons; and
.2 damages incurred by the Contractor for principal office expenses including the compensation of personnel stationed there, for losses of financing, business and reputation, and for loss of profit, except anticipated profit arising directly from the Work.