## Slide 1: Economic Waste & Defective/Nonconforming Work Arguing it, and meaning it
David Adelstein
Kirwin Norris, P.A.
dma@kirwinnorris.com
954-295-6117

## Slide 2: Everything Begins with YOUR MEASURE OF DAMAGES
How do you determine what your damages are for defective / nonconforming work?

## Slide 3
Basic Concept (Centex-Rooney)
“In a case involving the breach of a construction contract, a recognized measure of damages is the reasonable cost of performing construction and repairs in conformance with the original contract’s requirements.”
Centex-Rooney Constr. Co., Inc. v. Martin County, 706 So.2d 20, 27 (Fla. 4th DCA 1997); accord Michael David Ivey, Inc., 903 So.2d 329, 331 (Fla. 5th DCA 2005) (“Where the performance of a contract is defective, the measure of damages is the reasonable cost of making the performed work conform to the contract.”)

## Slide 4
Diminution in Value Wrinkle (Temple Beth Sholom)
“The proper measure of damages for construction defects is the cost of correcting the defects, except in certain instances where the corrections involve an unreasonable destruction of the structure and which is grossly disproportionate to the results obtained.”
Temple Beth Sholom and Jewish Center, Inc. v. Thyne Const. Corp., 399 So.2d 525, 526 (Fla. 2d DCA 1981) (Temple entitled to reasonable cost to repair roof per original design)

## Slide 5
Diminution in Value Wrinkle
(Grossman Holdings – Adopting subsection 346(1)(a) of the Restatement of Contracts)
“Subsection 346(1)(a)1 of the Restatement provides as follows:
  For a breach by one who has contracted to construct a specified product, the other party can get judgment for compensatory damages for all unavoidable harm that the builder had reason to foresee when the contract was made, less such part of the contract price as has not been paid and is not still payable, determined as follows:
    For defective or unfinished construction he can get judgment for either
      the reasonable cost of construction and completion in accordance with the contract, if this is possible and does not involve unreasonable economic waste; or
      the difference between the value that the product contracted for would have had and the value of the performance that has been received by the plaintiff, if construction and completion in accordance with the contract would involve unreasonable economic waste.
Grossman Holdings Ltd. v. Hourihan, 414 So.2d 1037, 1039 (Fla. 1982)

## Slide 6
The comment on subsection 346(1)(a) states:
  The purpose of money damages is to put the injured party in as good a position as that in which full performance would have put him; but this does not mean that he is to be put in the same specific physical position. Satisfaction for his harm is made either by giving him a sum of money sufficient to produce the physical product contracted for or by giving him the exchange value that that product would have had if it had been constructed. In very many cases it makes little difference whether the measure of recovery is based upon the value of the promised product as a whole or upon the cost of procuring and constructing it piecemeal. There are numerous cases, however, in which the value of the finished product is much less than the cost of producing it after the breach has occurred. Sometimes defects in a complete structure cannot be physically remedied without tearing down and rebuilding, at a cost that would be imprudent and unreasonable. The law does not require damages to be measured by a method requiring such economic waste. If no such waste is involved, the cost of remedying the defect is the amount awarded as compensation for failure to render the promised performance.
Grossman Holdings Ltd. v. Hourihan, 414 So.2d 1037, 1039 (Fla. 1982)

## Slide 7: Next, YOUR EVIDENCE NEEDS TO SUPPORT YOUR MEASURE OF DAMAGES…AND DEFENSES
What is your evidence to prove or disprove the measure of damages?

## Slide 8: Aponte v. Exotic Pools, Inc., 699 So.2d 796 (Fla. 4th DCA 1997)
Facts. Breach of residential pool contract claiming pool deck not properly drain. Owner had expert testify that deck had to be replaced at cost of about $38k and that trench drain not resolve problem. Pool company had expert testify trench drain would cost $1,500 and would drain a lot of the work from deck but admitted this was based on ASSUMPTION that water would flow to trench drain. Trial court awarded owner $9k.
Reversed and Remanded. Fourth District:
  Rather, the testimony here provided that the damages were either $38,245.00 or $1,500.00. The difference between the figures lies in the plaintiffs' view that they are entitled to construction which conforms to the contract, and the defendant's view that the plaintiffs' method of cure would amount to economic waste. By its ruling, the trial court appears not to have decided that crucial question.
  There is no reasonable basis in the evidence for the trial court's award of $9,000.00. We therefore reverse for the trial court to make an award based on the evidence presented.
Need Reasonable Basis in the Evidence…

## Slide 9: Burden of Economic Waste Argument will Fall on Party Asserting It…
Tampa Bay Water v. HDR Engineering, Inc., 2011 WL 3101803 (M.D.Fla. 2011) (unreported)
Owner (plaintiff) is not under obligation to prove diminution in value damages – don’t need to prove both reasonable cost of repair and diminution in value damages
Burden of proving economic waste is on party asserting it – once owner proves repair costs, burden shifts to contractor “to prove that the cost of repair exceeded the diminution in value and thus resulted in economic waste.” Id., n.11 quoting 6 Bruner & O’Connor Construction Law sec. 19:30. “[Defendant] has the burden of establishing that [Plaintiff’s] repair estimates are so unreasonable as to constitute economic waste.”
“Where evidence is presented on cost to repair and diminution in value, the jury may be instructed on both measures of damages.”
  Question of fact?

## Slide 10: Burden of Economic Waste Argument will Fall on Party Asserting It…
American Equity Ins. Co. v. Van Ginhoven, 788 So.2d 388 (Fla. 5th DCA 2001)
“In the instant case, [plaintiff] proved that the costs associated with replacing the pool and repairing the damages less significant upgrades, was $48,144.50. The record fails to demonstrate that this cost exceeded the value of the pool in its original condition or its depreciation in value. Moreover, [plaintiff] demonstrated that replacing and repairing the damage was practicable by actually having it done. Accordingly, [defendant] has failed to demonstrate on appeal that the trial judge erred in awarding [plaintiff] the cost associated with replacing her pool and repairing the other damaged property.”

## Slide 11: Burden of Economic Waste Argument will Fall on Party Asserting It…
Gory Associated Industries, Inc. v. Jupiter Roofing & Sheet Metal, Inc., 358 So.2d 93 (Fla. 4th DCA 1978)
Facts: Roof contract was $7,070. Was not paid because it was defective. Evidence the replacement cost would be $11,250. Trial court entered judgment for $7,000. Appellate court held damages should have been $11,250 minus the $7,070 (not paid) as nothing to support diminution in value.
“The appellant also argues that the award of damages, in this case, should not be for replacement and must instead be measured in terms of the diminution of the value of the house, because of the discolored tile, vis-a-vis its value, if the roof were satisfactory.…There is nothing in the record to reflect that the $11,250 required to replace the roof is grossly disproportionate to the value of the entire house. Thus we cannot say that the results to be obtained involve unreasonable destruction of work done disproportionate to the results to be obtained.”

## Slide 12: Just because You Offer “Cheaper” Repairs does Not Mean they are the Right Repairs…
Pearce & Pearce, Inc. v. Kroh Bros. Development Co., 474 So.2d 369 (Fla. 4th DCA 1985)
“[Defendant] also fails to demonstrate error in the trial court's computation of the damages to [Plaintiffs]. …Here, the cost of repairs as found by the trial court was $198,000.00, an amount that can hardly be characterized as “unreasonable economic waste” in repairing the Dillon building, which was valued at trial at $4.9 million. Further, [Defendant’s] assertion that the trial court erred in its choice of the most costly repair method is likewise unavailing. [Defendant] mischaracterizes as “uncontroverted” the evidence tending to show that each alternative method of repair was equally effective. On the contrary, appellees elicited on cross-examination of appellant's experts numerous qualifications as to each alternative (and less costly) method suggested by [Defendant] to solve the building's water leakage problem. Thus, we find the evidence on this issue was conflicting. The general rule is that the extent of damages determined by a trial court is a question of fact which will be affirmed on appeal if supported by competent, substantial evidence. Here, an examination of the record below leads us to conclude that a reasonable evidentiary basis exists supporting the extent of damages awarded by the trial court. Accordingly, we affirm the trial court's ruling on damages. ”

## Slide 13: Party not required to accept “cosmetic” fix…
Smith v. Mark Coleman Const., Inc., 594 So.2d 812 (Fla. 2d DCA 1992)
Facts: Construction defects in custom house including humps in 2 bedrooms. Owner tried to use appraiser to support diminution in value because it may cost $10k to remove humps but will not be known until floor was torn up and uncertain humps could even be removed without impacting structural integrity of house. Contractor presented evidence of “cosmetic” fix to mask the humps that was $3,640. Trial court awarded the $3,640 cosmetic fix as damages.
“We find that the Smiths should not have to accept a final judgment that awards only a cosmetic fix to a noticeable construction defect. The only evidence in the record as to the cost of removing the hump was a minimum of $10,000. Thus, we conclude that the trial court erred in awarding only $3,640 for the removal of the hump.”
Cont.

## Slide 14: May want to use Diminution in Value if Repair not Possible…
Continued case…
“Accordingly, we reverse the final judgment and remand for a new trial on the amount of damages relating to the hump. At a new trial, the [owners] should be awarded either (1) the reasonable cost of removing the hump if it does not involve unreasonable economic waste or (2) if the floor cannot be repaired without creating economic waste, the difference in value of their house with the hump in the floor and the value of a house built in accordance with the contract.”

## Slide 15: Now what if nonconforming work is “functionally equivalent” to required work…
David Boland, Inc. v. U.S., 161 Fed.Cl. 303(Fed Cl. 2022)
Facts: Gov’t contractor required to install sewer manholes reinforced with steel per ASTM standard and could be rejected if not conform to this standard. Contractor installed 19 manholes reinforced with synthetic fiber, not steel. Gov’t directed contractor to remove manholes and replace with manholes reinforced with steel. Contractor did so to tune of $3.5M and sought costs against Gov’t under economic waste doctrine. Contractor argued (with expert) manholes it installed were functionally equivalent to manholes reinforced with steel. Gov’t argued (with expert) they are not functionally equivalent because manholes reinforced with fiber likely to have undetected defects that impact useful life.
Issue: Can contractor recover costs based on economic waste doctrine?
Cont.

## Slide 16
Continuation:
A contractor can recover correction costs under the economic waste doctrine when two elements are met: “[1] [T]he cost of correction is economically wasteful and [2] the work is otherwise adequate for its intended purpose.” When those elements are met, the government may obtain a downward adjustment of the contract price, but it is liable for net correction costs if it orders replacement of the contractor’s work.
As to the first element, a cost of correction is “economically wasteful” when it is disproportionate to the loss of value that resulted from noncompliance. As to the second, work is “adequate for its intended purpose” when it “substantially complie[s]” with contractual specifications. A contractor’s performance can be substantially adequate when it “departs in minor respects from that which ha[s] been promised,” but not where it is “fundamentally less than [what the parties] had … bargained for.” Substantial compliance is a factual question that “depend[s] in large measure upon the character and extent of the partial failure — upon its relative importance to the party affected by it.”
The underlying substance of the test is less complicated than it might seem. Both elements depend on comparing the value of the contractor’s actual performance with the performance the contract would have strictly required. The burden is on the contractor to prove that its rejected work (or proposed correction) substantially complied with the contract.
Two aspects of the economic waste doctrine deserve emphasis. First, the doctrine applies even where — as here — the contract calls for strict performance. As the Granite Construction court explained, although the government “generally has the right to insist on performance in strict compliance with the contract specifications and may require a contractor to correct nonconforming work[,] … the government should not be permitted to direct the replacement of work in situations where” the economic waste doctrine applies.
Second, when resolving factual questions about the adequacy of a contractor’s original nonconforming work, a court should look to all the evidence developed in litigation, not just the information available to the government at the time it ordered the work to be corrected.

## Slide 17: Economic Waste Easy if Argument is to Tear Down and Rebuild Structure…
Heine v. Parent Constr., Inc., 4 So.3d 790 (Fla. 4th DCA 2009)
Facts: Trial court applied $25k diminution in value due to home being built at wrong elevation. The owner wanted damages to tear down house and rebuilt at correct elevation (a cost of $930k). Contractor argued economic waste so proper measure of damages is diminution in value. Contractor produced real estate expert which opined issue resulted in nuisance diminution in value of $25k.
The standard contract contains a provision providing that “[t]he Contractor shall promptly correct Work ... failing to conform to the requirements of the Contract Documents, whether observed before or after Substantial Completion, and whether or not fabricated, installed or completed” and that “[t]he Contractor shall bear costs of correcting such rejected Work....” The [owners] insist that, as consequence of the inclusion of such language in the contract, the parties agreed to a cost to repair measure of damages, precluding the application of the economic waste doctrine. We are not persuaded that this provision in the parties' form contract was intended to address the extraordinary situation presented here, where, to effect a “correction,” the entire completed home would need to be torn down and rebuilt, at a cost exceeding the total contract price. This court must employ a reasonable interpretation of the contract and the contract language. Certainly, a more explicit and specific provision would be required for this court to conclude that the parties intended to contract away application of the well-recognized economic waste doctrine.”

## Slide 18: How do YOU PROVE ECONOMIC WASTE?
How do you argue economic waste and what does it mean?

## Slide 19: 1. Unreasonable Destruction which is Grossly Disproportionate
Temple Beth Sholom  “unreasonable destruction of the structure and which is grossly disproportionate to the results obtained”
“The economic waste measure of damages applies to situations in which the costs of repairing the deficiencies in a building are grossly disproportionate to the value of the completed structure. In such circumstances, damages can be measured by the difference in value of the structure contracted for and the structure received as opposed to the cost of correcting the deficiencies. The economic waste measure of damages clearly contemplates that one of the contracting parties did not receive what was contracted for and to insist on such compliance under the circumstances would be unreasonable and economically wasteful.”
Austin-Westshore Const. Co., Inc. v. Federated Dept. Stores, Inc., 934 F.2d 1217, 1224 (11th Cir. 1991)

## Slide 20: 2. Tearing Down and Rebuilding
Grossman Holdings (citing Restatement comments)  “Sometimes defects in a complete structure cannot be physically remedied without tearing down and rebuilding, at a cost that would be imprudent and unreasonable.”

## Slide 21: 3. Repair Not Possible
Smith  No guaranty / certainty fixing humps in floors could be fixed without impacting structural integrity

## Slide 22: 4. While not economic waste, there is MORE REASONABLE FIX to achieve same result
Centex – Rooney / Grossman Holdings  “Reasonable cost” of performing the repair